**Team meetings**

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Minutes | Online Conference Meeting | In person |
| 03.02.25 | 32 minutes | Whatsapp |  |
| 10.02.25 | 45 minutes | Whatsapp |  |
| 16.02.25 | 48 minutes |  | In person |
| 19.02.25 | 27 minutes |  | In person |
| 20.02.25 | 20 minutes |  | In person |
| 03.03.25 | 15 minutes | Teams |  |
| 05.03.25 | 42 minutes |  | In person |

Total Minutes: 229 minutes

|  |  |  |  |
| --- | --- | --- | --- |
| Date-Duration | Participants | Contents/task | Progress |
| 13.03.25- team meeting- 31 minutes | Armaan Hussain  Eisa Hussain  Ibrahim Modak  Wasi Abbas  Kamran Khan  Moman Ali  Ihtisham Kayani | After the prototype demonstration, we received feedback on what was missing from the prototype. As a group we assigned tasks to each other using the feedback that was given. Ibrahim was given the role to add filtering to the dashboard. Kamran was given the task to add the traffic light system. Armaan,Wasi and Moman was given the task to do the unit testing and acceptance testing. Ihtisham and Eisa was given the task to help with the filtering and traffic light system alongside completing the workplan. | We made a deadline for these tasks to be completed in 1-2 weeks so the testing can be done. |
| 21.03.25- Team Meeting- 27 minutes | Armaan Hussain  Eisa Hussain  Ibrahim Modak  Wasi Abbas  Kamran Khan  Moman Ali  Ihtisham Kayani | In this group meeting each person shared their screen and showed what progress was made in the previous week. | The traffic light system was nearly completed and needed 3-4 days for it to be fully completed. Ibrahim managed to complete the filtering. Armaan and Moman and Wasi managed to do acceptance testing on the features that are working. Ihtisham and Eisa completed the work plan and helped with the traffic light system and filtering. Next week we are hoping to have everything completed so all the testing can be finished. |
| 28.03.25- Team Minutes- 30 minutes | Armaan Hussain  Eisa Hussain  Ibrahim Modak  Wasi Abbas  Kamran Khan  Moman Ali  Ihtisham Kayani | Everyone attended this meeting and completed the tasks that were given to them apart from some of the tests. In this meeting we spoke about what needs to be finished and what could have been improved in the next few days. | Traffic light system was completed but had a flaw where only green and red was showing and the filtering was completed. The progress that needs to be made for the next few days is the remaining tests and traffic light system to be fully working where it shows amber alongside with green and red. |
| 02.04.25- In person meetup- 60 minutes | Armaan Hussain  Eisa Hussain  Ibrahim Modak  Wasi Abbas  Kamran Khan  Moman Ali  Ihtisham Kayani | We met up in person and had everything completed in full working order and practised the demonstration and ensured everything was working without any issues. We ensured it works because on the day of prototype demonstrations there was issues loading the code and dashboard. |  |